🌱 Beanstalk

Virtual Trading Platform — Project Tracker

As of April 2026  ·  Phase 8 Complete  ·  Phase 9 In Progress

Legend:   ✅ Complete   🔄 In Progress   ⬜ Planned

# Project Overview

All phases at a glance:

| Phase | Focus Area | Platform | Status |
| --- | --- | --- | --- |
| Phase 1 | Core Infrastructure & Auth | Backend + Angular Admin | COMPLETE |
| Phase 2 | Flutter App Foundation | Flutter | COMPLETE |
| Phase 3 | Trading Engine | Backend + Flutter | COMPLETE |
| Phase 4 | Lesson System | Flutter | COMPLETE |
| Phase 5 | Contest & Leaderboard | Flutter + Backend | COMPLETE |
| Phase 6 | Watchlist & Onboarding | Flutter + Admin | COMPLETE |
| Phase 7 | Referral System & Analytics | Flutter + Angular Admin | COMPLETE |
| Phase 8 | Social Groups, Notifications, Daily Challenges, Advanced Trading | Flutter + Backend | COMPLETE |
| Phase 9 | Admin Groups/Challenges, Limit Order UI, Portfolio Benchmark, Push Triggers | Flutter + Angular | IN PROGRESS |

Phase 1: Core Infrastructure & Authentication   [COMPLETE]

Platform: Backend (Node.js/Express) + Angular Admin

- ✅  Backend API — Node.js/Express server

  - ✓  JWT authentication with refresh tokens

  - ✓  User registration, login, and profile endpoints

  - ✓  PostgreSQL database with Prisma ORM

  - ✓  Role-based access control (user / admin / manager)

- ✅  Angular Admin Panel — initial scaffold

  - ✓  Admin login with protected routes

  - ✓  User management table (list, search, disable)

  - ✓  Push notification broadcast tool

  - ✓  Deal / promotion management

Phase 2: Flutter App Foundation   [COMPLETE]

Platform: Flutter (iOS + Android)

- ✅  Project scaffold with routing and theme

  - ✓  Green Beanstalk brand theme applied globally

  - ✓  Bottom navigation — 5-tab structure

  - ✓  SharedPreferences for local state

- ✅  Dashboard page

  - ✓  Portfolio value hero card

  - ✓  Quick action buttons (Trade, Learn, Contest, Watchlist)

  - ✓  Top holdings list with live prices

  - ✓  Market summary strip

- ✅  Profile page

  - ✓  Avatar, display name, XP bar, level badge

  - ✓  Stats: trades made, lessons completed, contests entered

  - ✓  Badges / achievements shelf

  - ✓  Settings and account options

Phase 3: Virtual Trading Engine   [COMPLETE]

Platform: Flutter + Backend

- ✅  MarketService — live price fetching

  - ✓  Polygon.io API integration for real-time quotes

  - ✓  Historical bar data for charts (1D/1W/1M/3M)

  - ✓  Crypto asset support alongside equities

- ✅  Stock Search page

  - ✓  Live debounced search with company name lookup

  - ✓  Recent searches (SharedPreferences-backed)

  - ✓  Popular tickers quick-access row

  - ✓  Crypto badge on digital asset results

- ✅  Stock Detail page

  - ✓  fl_chart line chart with gradient fill

  - ✓  4 timeframe tabs: 1D / 1W / 1M / 3M

  - ✓  Key stats grid: Open, High, Low, Prev Close, Volume

  - ✓  "Your Position" card (shows when holding shares)

  - ✓  Sticky Buy/Sell bottom bar

  - ✓  Bookmark toggle for watchlist add/remove

- ✅  Trade execution (market orders)

  - ✓  $10,000 virtual starting balance

  - ✓  Buy and sell with cash/quantity validation

  - ✓  Portfolio updated in real time after trade

Phase 4: Lesson & Education System   [COMPLETE]

Platform: Flutter

- ✅  16 lessons across 5 categories

  - ✓  Basics: What is a Stock, How Markets Work, Reading a Stock Chart, Bid/Ask & Spreads

  - ✓  Portfolio: Diversification, Risk vs Return, Asset Allocation, ETFs & Mutual Funds

  - ✓  Strategy: Dollar-Cost Averaging, Value vs Growth, Dividend Investing, Technical Analysis Intro

  - ✓  Advanced: Options Basics, Short Selling, Margin Trading

  - ✓  Crypto: Crypto Fundamentals (blockchain, Bitcoin vs Ethereum, wallets, risk)

- ✅  ETFs & Mutual Funds lesson (added mid-project)

  - ✓  ETF vs mutual fund structure and trading hours

  - ✓  Index vs actively managed — underperformance data

  - ✓  Expense ratios and 30-year compounding cost

  - ✓  Leveraged ETFs (2x/3x): daily reset and volatility decay explained

- ✅  Lesson player UI

  - ✓  Slide-by-slide PageView with progress bar

  - ✓  Quiz at end of each lesson (3 questions + explanations)

  - ✓  Pass/fail scoring with XP award

  - ✓  Session resume page with key takeaways

- ✅  LessonService — completion & XP tracking

  - ✓  SharedPreferences-backed, swappable for API

  - ✓  Cumulative XP accumulation across lessons

Phase 5: Contests & Leaderboard   [COMPLETE]

Platform: Flutter + Backend

- ✅  Contest Discovery page

  - ✓  "My Contests" tab and "Browse" tab

  - ✓  Contest cards with prize, duration, entry count

  - ✓  Filter by active / upcoming / completed

- ✅  Contest Detail page

  - ✓  Rules, prizes, and timeline display

  - ✓  Join / leave contest action

  - ✓  Participant count and current rank

- ✅  Leaderboard

  - ✓  Podium display for top 3 (gold/silver/bronze)

  - ✓  Full ranked list with return % badges

  - ✓  Current user highlighted in list

- ✅  Backend contest routes

  - ✓  /api/contests — CRUD for contest management

  - ✓  /api/contests/:id/join and /leave

  - ✓  /api/contests/:id/leaderboard

Phase 6: Watchlist & Onboarding Polish   [COMPLETE]

Platform: Flutter + Angular Admin

- ✅  Watchlist page (tab 3 of bottom nav)

  - ✓  Live prices fetched in parallel, auto-refreshed every 60s

  - ✓  Swipe-to-remove with Undo snackbar

  - ✓  Deterministic color avatars per ticker

  - ✓  Green/red change % badges with arrows

  - ✓  Shimmer skeleton while loading

  - ✓  Empty state with "Add Popular Stocks" shortcut

  - ✓  AutomaticKeepAliveClientMixin (state preserved between tabs)

- ✅  Beanstalk Onboarding flow (5-step PageView)

  - ✓  Step 1 — Welcome: auto-cycling feature cards, Get Started CTA

  - ✓  Step 2 — Age Group: Middle School / High School / College / Adult Learner

  - ✓  Step 3 — Risk Tolerance Quiz: 5 scored questions, back navigation

  - ✓  Step 4 — Risk Result: Careful Planner / Balanced Builder / Bold Investor persona

  - ✓  Step 5 — Profile Setup: emoji avatar, display name, school field

  - ✓  3-way routing in main.dart: onboarding → signin → dashboard

- ✅  Angular Admin — Contest Management

  - ✓  Create, edit, view, and conclude contests from admin panel

  - ✓  Participant list with join/remove controls

  - ✓  /api/admin/contests backend route with role guard

Phase 7: Referral System & Analytics Dashboard   [COMPLETE]

Platform: Flutter + Angular Admin

- ✅  Flutter — Referral page

  - ✓  Full-bleed green hero card with 6-char invite code (tap to copy)

  - ✓  Stats row: Referred / Converted / Earned

  - ✓  "How it works" stepper (3 numbered steps)

  - ✓  Referral history list with Pending/Converted pills

  - ✓  Pull-to-refresh

- ✅  Flutter — Shareable Stats Card

  - ✓  Custom-painted card: portfolio value, return %, best badge, referral code

  - ✓  RepaintBoundary → PNG → native share sheet

  - ✓  Pulse animation while previewing

- ✅  Profile page — "Refer a Friend" tile added

- ✅  Angular Admin — Analytics Dashboard (Chart.js + ng2-charts)

  - ✓  Daily Active Users (DAU) — line chart

  - ✓  Trade Volume — bar chart

  - ✓  Top Stocks being traded — bar chart

  - ✓  Lesson Completions — line chart

  - ✓  All charts wired to backend time-series endpoints

- ✅  Angular Admin — Referrals module

  - ✓  5-stat summary cards: Total, Converted, Pending, Rewards Sent, Conversion Rate

  - ✓  Visual conversion funnel bar

  - ✓  Sortable Top Referrers table with rank medals and mini progress bars

  - ✓  Pagination and shimmer skeleton loader

- ✅  Badge catalog — 3 referral badges

  - ✓  Connector (1 referral, common)

  - ✓  Networker (5 referrals, rare)

  - ✓  Ambassador (25 referrals, epic)

Phase 8: Social Groups, Notifications, Daily Challenges & Advanced Trading   [COMPLETE]

Platform: Flutter + Backend (Node.js)

- ✅  Social Groups — Flutter

  - ✓  group_model.dart: BeanstalkGroup, GroupMember, GroupChallenge models

  - ✓  group_service.dart: getMyGroups, getGroup, createGroup, joinByCode, leaveGroup, createChallenge

  - ✓  groups_page.dart: list of groups, join-by-code dialog, create CTA, empty state

  - ✓  group_detail_page.dart: 3 tabs — Leaderboard (podium), Challenges, Members

  - ✓  create_group_page.dart: emoji picker, name/description, privacy toggle

  - ✓  routes/groups.js: mine, :id, create, join, leave, challenges, leaderboard

- ✅  Notification Center — Flutter

  - ✓  notification_model.dart: 10 notification types, emoji, timeAgo helper

  - ✓  notification_service.dart: getNotifications, getUnreadCount, markAsRead, markAllRead

  - ✓  notifications_page.dart: Today/Earlier sections, unread dot, swipe-to-dismiss, "Mark all read"

  - ✓  Notification bell with red badge count in Dashboard AppBar

  - ✓  routes/notifications.js: list, unread-count, mark-read, mark-all, delete

- ✅  Daily Challenges — Flutter

  - ✓  challenge_model.dart: DailyChallenge, ChallengeOption, ChallengeType enum

  - ✓  challenge_service.dart: getTodayChallenge, submitAnswer, isCompletedToday, getStreak

  - ✓  daily_challenge_page.dart: dark-green fullscreen, countdown timer, 2x2 stock pick grid, result screen with streak

  - ✓  routes/challenges.js: daily, answer, streak, history

- ✅  Advanced Trading — Flutter

  - ✓  order_model.dart: TradeOrder with OrderType (market/limit/stopLoss/stopLimit), OrderStatus

  - ✓  order_service.dart: getOrderHistory, getOpenOrders, placeOrder, cancelOrder

  - ✓  order_history_page.dart: All Orders + Open Orders tabs, cancel button for pending

  - ✓  routes/orders.js: history, open, place, cancel

- ✅  Navigation & route wiring updates

  - ✓  /groups, /notifications, /daily-challenge, /order-history routes registered

  - ✓  Compete tab merges Contests + Groups with inner TabBar

  - ✓  Dashboard quick actions: Daily Challenge and Orders shortcuts

Phase 9: Admin Groups/Challenges, Limit Order UI, Portfolio Benchmark & Push Triggers   [IN PROGRESS]

Platform: Flutter + Angular Admin

- ⬜  Angular Admin — Groups Management

  - ○  Group list with member count and active challenge indicator

  - ○  Group detail: member roster, challenge timeline

  - ○  Create/edit/dissolve groups from admin

  - ○  Flag/moderate group content

- ⬜  Angular Admin — Daily Challenge Editor

  - ○  Create daily challenge (pick winner / guess % change / sector bet)

  - ○  Schedule challenges by date

  - ○  View completion rates and correct answer stats

- ⬜  Flutter — Advanced Trade Entry UI

  - ○  Limit order price input field on trade page

  - ○  Stop-loss price field with "protect my investment" explainer

  - ○  Order type toggle: Market / Limit / Stop-Loss

  - ○  Estimated fill price and cost preview

  - ○  Open orders summary on Stock Detail page

- ⬜  Flutter — Portfolio Benchmark Chart

  - ○  Portfolio return % vs S&P 500 overlay line chart

  - ○  Sector allocation pie chart on Portfolio page

  - ○  Risk score indicator based on holdings

  - ○  Best/worst single-day performance highlight

- ⬜  Push Notification Triggers (Backend)

  - ○  Fire notification when group challenge starts/ends

  - ○  Fire notification when user moves up/down in contest rank

  - ○  Fire notification when limit/stop order is filled

  - ○  Fire notification for daily challenge reminder (9am local time)

Phase 10: Planned: Portfolio Deep Dive & Social Feed   [PLANNED]

Platform: Flutter

- ⬜  Sector allocation heat map of holdings

- ⬜  Historical performance replay (what if I held vs sold?)

- ⬜  Social activity feed — friends' trades, badges, contest results

- ⬜  Follow other traders and view their public portfolio

- ⬜  Comments and reactions on trades

Phase 11: Planned: Monetisation & Premium Features   [PLANNED]

Platform: Backend + Flutter

- ⬜  Premium subscription tier (advanced analytics, unlimited contests)

- ⬜  In-app purchase for virtual cash top-ups

- ⬜  Sponsored contests with real prizes

- ⬜  School / class accounts (teacher dashboard)

Phase 12: Planned: Production Hardening & Launch   [PLANNED]

Platform: All

- ⬜  App Store and Google Play submission

- ⬜  End-to-end testing and QA pass

- ⬜  Performance profiling and caching layer

- ⬜  Crash reporting (Sentry / Firebase Crashlytics)

- ⬜  Analytics events (Mixpanel / Amplitude)

- ⬜  COPPA compliance review (under-13 users)

# Build Summary

| 📱 Flutter Files Built | ~45 Dart files |
| --- | --- |
| 🖥️ Angular Admin Components | ~20 Angular components |
| ⚙️ Backend API Routes | ~12 route files |
| 📚 Lessons Built | 16 lessons / 5 categories |
| 🏅 Badges Defined | 3 referral badges + lesson/trade set |

Beanstalk — Making investing fun, educational, and social.